# Initial Project Planning Template

| Date | 25 SEPTEMBER 2026 |
| --- | --- |
| Team ID | SWTID-2026-5836 |
| Project Name | FitBuddy |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can create an account by entering my email and password and confirming my password. | 2 | High | Harini S, Priya Dharshini S | 25 SEPTEMBER 2026 | 29 SEPTEMBER 2026 |
| Sprint-1 | Login | USN-2 | As a user, I can log into FitBuddy by entering my email and password. | 1 | High | Priya Dharshini S, Manisha B | 25 SEPTEMBER 2026 | 29 SEPTEMBER 2026 |
| Sprint-2 | Fitness Profile | USN-3 | As a user, I can enter and update my fitness details such as age, fitness goal, activity level and preferences. | 3 | High | Manisha B, Jaya Murugan V | 25 SEPTEMBER 2026 | 29 SEPTEMBER 2026 |
| Sprint-2 | Personalized Recommendations | USN-4 | As a user, I can generate a personalized workout and diet plan based on my fitness details using the Gemini API. | 5 | High | Harini S, Harish S | 25 SEPTEMBER 2026 | 29 SEPTEMBER 2026 |
| Sprint-3 | Progress Tracking | USN-5 | As a user, I can view and update my fitness progress and feedback after following the recommended plan. | 3 | Medium | Jaya Murugan V, Harish S | 25 SEPTEMBER 2026 | 29 SEPTEMBER 2026 |